Report on compliance with the conditions of Environment Protection and Biodiversity Conservation Act 1999 (EPBC) approval 2011 / 6011 for the year to 7 August 2015

The Western Australian Department of Health (DoH) was granted approval (2011 / 6011) under the EPBC on 20 June 2012. The approval is valid until 31 December 2027. The action is clearance of native vegetation to construct the Busselton Health Campus (BHC) on the site of the existing Busselton Hospital, Lot 406 on Deposited Plan 216401.

Following a request by the DoH the EPBC approval conditions were changed on 3 June 2013 to increase the number of Peppermint Trees that could be removed from 156 to 158 and to increase the number of Peppermint Trees that must be replanted from 350 to 360. The Western Ringtail Possum Management Plan and Revegetation Management Plan were amended to reflect the changes to the approval conditions. The management plan changes were approved on 31 October 2013.

A Clearing Permit (4433 / 1) was approved under the West Australian Environmental Protection Act 1986. The WA Department of Environmental Regulation (DER), formerly the Department of Environment and Conservation, approved an amended Clearing Permit (4433 / 2), which reflects the amendments to the EPBC approval, on 15 August 2013.

Construction of the main BHC building was finalised in March 2015. Demolition of the existing Busselton Hospital and construction of the remaining roads commenced in May 2015.

The conditions of EPBC approval 2011 / 6011 and actions related to compliance with them are set out in the following table. Supporting evidence is available at http://www.wacountry.health.wa.gov.au/index.php?id=718

|  | Condition of EPBC 2011 / 6011 | Compliance activity and supporting documentation |
| --- | --- | --- |
| 1. | Within 30 days after the commencement of the action, advise the Department in writing of the actual date of commencement. | The action commenced on 7 August 2012. A letter advising the Department that the action had commenced was sent on 3 September 2012 |
| 2. | Maintain accurate records substantiating all activities associated with or relevant to the conditions of approval, including measures taken to implement the management plans, and make the records available to the Department on request. | Accurate records of activities have been kept (see documentation supporting approval conditions, above and below) and are available to the Department on request. |
| 3. | Within three months of every 12 month anniversary of the commencement of the action, publish a report on the website addressing compliance with each of the conditions of the approval, including implementation of the management plans. Documentary evidence of publication must be provided to the Department. Each management plan must be published on the website for the length of the approval. | This document was published on the project website on 7 August 2015. A letter with the link to the report was sent to the Department on 7 August 2015. The following plans are available on the project website: Western Ringtail Possum Management Plan (WRPMP) Busselton Health Campus – Revegetation Management Plan (BHC – RMP) Tuart National Park Rehabilitation Plan (TNPRP) |
| 4. | If the person taking the action wishes to carry out any activities otherwise than in accordance with the management plans, they must submit a revised version of the management plan for approval. | Amendments to the WRPMP and BHC – RMP were approved on 31 October 2013. All activities have been in line with the plans. |
| 5. | The person taking the action must comply with a request by the Minister to revise a management plan. The revised management plan must be implemented. | No requests to revise a management plan have been received. |
| 6. | If, at any time after five years from the date of approval, the action has not substantially commenced, the action must not substantially commence without the written agreement of the Minister. | The action commenced on 7 August 2012. |
| 7. | The person taking the action must publish all management plans on their website within one month of the plan being approved and must remain on the website for the life of the project. | The following plans are available on the project website: WRPMP BHC – RMP TNPRP |
| 8. | The person taking the action must not clear more than 158 Peppermint trees from the project site. Clearing of Peppermint trees must only take place within the Redevelopment Area. | A total of 210 trees have been cleared of which 158 were Peppermint trees. No trees were cleared in this reporting period. |
| 9. | The person taking the action must prepare and submit a WRPMP for approval by the Minister. The WRPMP must be prepared in consultation with WA DER and submitted to the Department and be approved by the Minister, prior to commencement of the action. The plan must be implemented. | The revised WRPMP was approved by the Department 31 October 2013. The WRPMP was prepared in consultation with WA DER and approved on 4 April 2013. See the following compliance activity and documentation: |
| M1 | Clearing will be undertaken in accordance with the conditions of approvals and requirements of the WRPMP. Where peppermint trees are retained within the development footprint they will be protected by fences during construction. Clearing restricted to 1 June to 30 October. | 210 native trees have been cleared of which 158 were Peppermint trees. Tree protection areas have been maintained. No trees were cleared in this reporting period. |
| M2 | Use disturbed areas in preference to undisturbed areas. | No new construction activity commenced in this reporting period. |
| M3 | Minimise habitat fragmentation. | No new construction activity commenced in this reporting period. |
| M4 | Secure 6.6ha Conservation Area. Put in place covenant on the Crown Land Title. | Advice is being sought about the correct documentation to place a covenant on the Crown Land Title. |
| M5 | Erect permanent, dog-proof fencing around the Conservation Area. | Construction of a permanent, dog-proof fence has commenced. DER conducted a compliance review on 15 October 2014 and noted that remedial action was required for gaps under the fence. Negotiations with the contractor to ensure appropriate remediation are ongoing. |
| M6 | Prepare and implement a Busselton Health Campus – Revegetation Management Plan. | A revised Revegetation Management Plan was approved in the previous reporting period. Tranen Revegetation Southwest have been contracted to undertake on site revegetation work. Rehabilitation has commenced and monitoring of progress with revegetation was undertaken in spring 2014 and autumn 2015. The revegetation is currently meeting success criteria. An assessment of the remaining asbestos containing material in the conservation zone was undertaken by Aurora Environmental in March 2014. DER was notified of the contamination on 26 March 2014 and agreed to await the results of the remediation before making a decision about site classification. An asbestos removal plan was developed and endorsed by the WA Department of Health on 18 June 2014. Site remediation was undertaken in July 2014. The impact of the remediation was validated through further on site testing in September 2014. In December 2014 DER confirmed that the site had been decontaminated and recommended the development of a management plan for any future asbestos discoveries. The management plan has been finalised and DER have confirmed that the site will not be classified as contaminated. |
| M7 | Install education signage at points where controlled access is provided. | Signage has been installed. |
| M8 | Prepare and implement a Fire Prevention and Management Plan with and approved by DFES. | A fire management plan developed with DFES was approved in February 2013. |
| M9 | Implement an induction program which alerts contractors that the site hosts the conservation significant WRP. | The head contractor confirms that 655 inductions were completed during the reporting period. sample of induction information was provided in the 2013 report. |
| M10 | Erect a temporary fence (minimum of 210cm) around the construction area. | Temporary fence erected around construction area from 7 August 2012. Fencing has been amended as the layout of the site has changed. |
| M11 | Implement a WRP translocation program between 1 June and 30 October 2012. DoH to fund translocation and monitoring of WRP by WA DEC. | DEC officers translocated 20 adult WRP from the site prior to 5 September 2012. |
| M12 | Provide an experienced zoologist (DEC Regulation 15 License) as a spotter during tree clearing and demolition and a wildlife carer on-call during construction. | A zoologist has been engaged by the contractor to be on site during demolition. |
| M13 | Commence clearing from Bussell Highway towards the Conservation Area. | Not relevant in this reporting period. |
| M14 | Avoid stockpiling cleared vegetated material on site. Mulch immediately where material cannot be removed. | Not relevant in this reporting period. |
| M15 | Implement a tree health monitoring program as described in the WRPMP. | Tree health monitoring has been conducted in March 2012, October 2012, March 2013, October 2014, March 2014, October 2014 and March 2015. The most recent report indicates that tree health is stable or improving and that trigger values for intervention have not been exceeded. |
| M16 | Implement a revegetation monitoring program as described in the Revegetation Management Plan. | Revegetation has commenced. Monitoring was undertaken in Spring 2014 and Autumn 2015 (see M6, above). |
| M17 | Monitor the WRP population as described in the WRPMP. | WRP monitoring was undertaken in March 2012, October 2012, March 2013, October 2014, March 2014, October 2014 and March 2015.The most recent report indicates that approximately 68 WRP are on the site and that the trigger values for intervention have not been exceeded. |
| M18 | Prepare a TNPRP, in consultation with WA DEC, outlining the rehabilitation program for at least 4ha within the Tuart Forest National Park. | The TNPRP was developed in consultation with WA DEC and has been approved by the Department. Rehabilitation work has commenced and monitoring was undertaken in Spring 2014 and Autumn 2015. The Autumn 2015 report indicated that the completion criteria were not being met and that additional planting would be required. The additional planting has not commenced at the time of this report. |
| 10. | The person taking the action must prepare and submit a BHC – RMP for approval by the Minister. The approved BHC – RMP must be in place within six months of the date of approval. In the event that the BHC – RMP is not approved the action must cease and not recommence until the BHC – RMP is approved. | The amended BHC – RMP was approved by the Department on 31 October 2013. Revegetation has commenced. Monitoring was undertaken in Spring 2014 and Autumn 2015. |
| 11. | The person taking the action must prepare and submit, in consultation with WA DEC, a Tuart National Park Rehabilitation Plan (TNPRP) for the approval of the Minister. The approved TNPRP must be in place within six months of the date of approval. In the event that the TNPRP is not approved the action must cease and not recommence until the BHC – RMP is approved. | See M18, above. |